|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Start time | Finish time | Implemented by | Evaluation (%) |
| Feasibility study phase |  |  |  |  |
| Evaluate and analyze idea | 13/07/2020 | 15/07/2020 | NGUYEN VAN BACH | 30 |
| Provide opinions and idea | 16/07/2020 | 17/07/2020 | DAM KHOI NGUYEN | 20 |
| Provide opinions and idea | 16/07/2020 | 17/07/2020 | NGUYEN THE LONG | 20 |
| Approve and finalize idea | 18/07/2020 | 19/07/2020 | TRAN QUANG VU | 30 |
| Requirement Analysis phase |  |  |  |  |
| Propose system | 20/07/2020 | 21/07/2020 | NGUYEN VAN BACH | 50 |
| Analyze and approve final system | 22/07/2020 | 23/07/2020 | NGUYEN THE LONG | 50 |
| Design phase |  |  |  |  |
| Design Database | 24/07/2020 | 24/07/2020 | NGUYEN VAN BACH | 50 |
| Design basic wireframe | 25/07/2020 | 26/07/2020 | TRAN QUANG VU | 50 |
| Development phase |  |  |  |  |
| Login, Account settings, Change password | 27/07/2020 | 05/08/2020 | NGUYEN THE LONG | 20 |
| Add employee, add member, find employee | 27/07/2020 | 05/08/2020 | TRAN QUANG VU | 25 |
| Add book, Edit book, Book list, find book | 27/07/2020 | 05/8/2020 | DAM KHOI NGUYEN | 20 |
| Issue book, Book submission, Issued book list | 27/07/2020 | 05/08/2020 | NGUYEN VAN BACH | 15 |
| Mail server settings, Notify overdue | 05/08/2020 | 13/8/2020 | NGUYEN VAN BACH | 20 |
| Testing phase – Delete page |  |  |  |  |
| Testing | 05/08/2020 | 12/08/2020 | NGUYEN THE LONG | 30 |
| Improve database | 05/08/2020 | 12/08/2020 | DAM KHOI NGUYEN | 20 |
| Improve most functions | 06/08/2020 | 12/08/2020 | NGUYEN VAN BACH | 30 |
| Final testing, fixing bugs | 12/08/2020 | 15/08/2020 | TRAN QUANG VU | 20 |
| Deployment phase |  |  |  |  |
| Analyze and approve final product | 15/08/2020 | 16/08/2020 | NGUYEN VAN BACH | 50 |
| Write product report | 16/08/2020 | 17/08/2020 | DAM KHOI NGUYEN | 50 |